Project Planning Phase

Sprint; User Story; Functional Requirement (FR); Story Points; Team Member; Sprint Start Date; Sprint End Date. Sprint 1; As a developer, I want to gather project requirements and define the project scope.; Requirement Analysis; 3; Shahina; 25-06-2026; 27-06-2026. Sprint 2; As a developer, I want to design the application interface and architecture.; UI Design & System Design; 5; Shahina; 28-06-2026; 30-06-2026. Sprint 3; As a user, I want to upload a WAV audio file.; Audio Upload Module; 5; Shahina; 01-07-2026; 02-07-2026. Sprint 4; As a user, I want the application to convert speech into text.; Speech-to-Text using OpenAI Whisper; 8; Shahina; 03-07-2026; 04-07-2026. Sprint 5; As a user, I want to view the generated transcript on the screen.; Transcript Display; 5; Shahina; 05-07-2026; 05-07-2026. Sprint 6; As a developer, I want to test the application and fix issues before deployment.; Testing & Bug Fixing; 5; Shahina; 06-07-2026; 06-07-2026.